ASRS Predictive Maintenance System Weekly Progress Report — Executive Summary Lenskart fulfilment plant · six-aisle ASRS ¦ Week ending 6 July 2026

This report summarises the ASRS Predictive Maintenance (PdM) system and this week's progress. The system infers the health of every physical component in the automated storage & retrieval system purely from Grafana operational and error data — there is no maintenance logbook — and predicts what is degrading, how urgently, and why, so maintenance is scheduled proactively instead of reacting to breakdowns. The module set is complete (11/11) and the system is running against live plant data. This summary covers the system's purpose, architecture, and methodology; the eleven equipment modules; the current live fleet state; this week's deliverables; and the outlook.

| 11 Modules (complete) | 771 Components monitored | 90 Fleet health / 100 | 22 Critical now | 36 Automated tests | CSV Single database store |
| --- | --- | --- | --- | --- | --- |

1  The Problem & Our Approach

The plant runs a six-aisle ASRS — lifts, shuttles, conveyors, gates, bins, scanners, decant stations, a comms layer and a controller. When a component degrades the usual outcomes are an unplanned breakdown (lost throughput, missed dispatch) or over-servicing of parts that were fine. Crucially there is no maintenance logbook or failure history to train a classical model on — but the plant already produces rich Grafana operational and error data. This system turns that data into predictive maintenance using four ideas:

Condition monitoring, not failure regression — each component starts at 100 health and loses weighted, capped penalties for each unhealthy signal (error/fault rate, severity mix, recurrence, peer & self deviation): health = clamp(100 − Σ penalties, 0, 100), mapped to a tier (ok / watch / warn / critical).

The store beats the 2-day window — Grafana retains ~2 days, so every run snapshots each component's metrics into a longitudinal store. Over runs this becomes a history far longer than any single fetch, enabling recurrence, persistence and trend-based remaining-useful-life (RUL).

Per-component → per-module → system — each physical unit gets its own verdict; a module tile shows its worst component; and a Meta layer collapses correlated failures across modules into one compound incident with a likely common cause, so operators chase one root issue rather than ten symptoms.

Explainable & auditable — every flag carries a root-cause attribution (dominant signals + error mix) and a confidence, and every run is a traceable trigger, so a recommendation can always be justified to the maintenance team.

2  System Architecture

A single process on one LAN PC serves the dashboard and runs automation. A PdM run is a four-stage pipeline — fetch → features → health → persist — and the CSV database is the shared source of truth: written by every run, read by the dashboard.

Figure 1 — End-to-end architecture: Grafana data is fetched, scored, explained and persisted to the CSV database; the dashboard reads it and automation (or an operator) triggers runs.

Stack: Python 3.11+, FastAPI + Uvicorn (web), APScheduler (in-process automation), Playwright (Chromium) + httpx (Grafana fetch), numpy / pandas / scikit-learn (modelling), server-rendered Jinja2 with vendored SVG charts (fully offline on the LAN — no CDN). A plugin registry lets each equipment type self-register as a module, so adding equipment needs no changes to the core.

3  How a Run Works — Methodology

Figure 2 — The PdM run pipeline. Predictions are labelled cold-start or trend and carry a confidence that rises as history grows.

Every trigger (manual or scheduled) fetches each mapped panel, derives normalised, dimensionless features (rates, ratios, robust z-scores vs the unit's own baseline and its peers — never raw counts, so a busy unit isn't punished for being busy), scores health, attributes a root cause, and persists the run. Two regimes are always labelled: cold-start (little history → coarse, low-confidence tier bands) and trend (enough history → a fitted health trajectory projects when a maintenance threshold is crossed). Running it regularly is what makes it predictive — each run sharpens the forecast.

4  What It Monitors — 11 Modules

| # | Module | Leading health signal | Units |
| --- | --- | --- | --- |
| 1 | GTP Station + Scanner | scanner misread rate + station pick-discrepancy rate | 325 |
| 2 | Network / Comms | network downtime % + today-vs-window spike + aisle clustering | 124 |
| 3 | Shuttle | errors per million cycles + severity + cycles-based RUL | 124 |
| 4 | Tracker / Position-Sensor | mislocated-tote clustering + cross-run recurrence | 56 |
| 5 | Gate / Door-Actuator | stuck-non-closed latency + cross-run persistence | 52 |
| 6 | Bin / Tote-Mechanical | block-age + chronic-slot history + recurrence | 41 |
| 7 | Decant Station + Scanner | scanner misread rate + station status/throughput | 19 |
| 8 | Lift | error rate + severity + mechanical-wear mix + peer deviation | 16 |
| 9 | System-Wide Anomaly (Meta) | cross-module compound-risk (co-occurrence + causal chains) | 7 |
| 10 | Conveyor | congestion (queue vs limit) + stall detection | 6 |
| 11 | Controller / Compute | CPU utilisation % + sustained-high + trend | 1 |

Figure 3 — Components monitored per module (bar length) and average health (label & colour: green ok · amber watch · orange warn · red critical).

5  Per-Module Methodology, Features & Formulas

All eleven modules share one scoring model — health = clamp(100 − Σ capped penalties, 0, 100), mapped to a risk tier, with each prediction labelled cold-start or trend. What differs per module is the equipment it watches and the signals (features) it derives from the Grafana data. Each card below gives, for one module: what it does (summary), its Signals (features) with source, its distinctive Formulas (the shared health formula is not repeated), and How a verdict is reached (the step-by-step methodology). This content is generated directly from each module's in-code methodology, so it always matches the running system.

1.  Lift       lift · 16 units

Each lift is scored from its fault events over the analysis window — how often it faults, how serious those faults are, whether the same fault keeps recurring, and how it compares to peer lifts. There is no cycle counter for lifts, so faults are normalised by time (per active day) rather than by usage.

Signals (features)

| Signal | What it tells us | Source |
| --- | --- | --- |
| Error rate | Faults per day over the window (time-normalised intensity). | Lift Error History |
| Peer deviation | Robust z-score of error rate vs the peer median. | all 16 lifts |
| Severity & mechanical share | Motor/brake/belt/axis/roller faults weigh heaviest (physical wear). | error_code catalog |
| Recurrence & diversity | Same code repeating, and how many distinct fault types appear. | Lift Error History |
| Current status | Whether the lift is currently reporting ERROR. | Bad Tracker Diagnosis |
| Load context | Per-lift task counts as a relative load/wear indicator. | Lift Error Analysis |

Formulas    error_rate_per_day = error_count / window_days         rate_peer_z = (rate − median_rate) / (1.4826 · MAD)

How a verdict is reached:  (1) Anchor the window to the latest available data and count this lift's faults.  (2) Start at health 100 and subtract capped penalties: peer-relative rate, absolute rate, severity, mechanical share, recurrence, fault diversity, and c….  (3) Map the score to a tier: ok ≥85, watch 65–85, warn 40–65, critical <40.  (4) Estimate time-to-maintenance: cold-start → a coarse band by tier (low confidence); trend (≥5 snapshots) → project the health trajectory's slope (hig….  (5) Attribute root cause: rank the contributing penalties and name the dominant error.

2.  Shuttle       shuttle · 124 units

Each shuttle is scored from its fault events normalised by how much work it has done (errors per million cycles), so a busy shuttle is judged fairly against its usage. Cumulative cycles also drive a cycles-based remaining-useful-life estimate once enough run history exists.

Signals (features)

| Signal | What it tells us | Source |
| --- | --- | --- |
| Errors per Mcycle | Usage-normalised fault rate — the primary tiering signal. | QUADRON ERROR HISTORY ÷ QUADRON CYCLES |
| Error severity & mechanical share | Fork/telescope/servo faults weigh heaviest (physical wear). | error_type/error_desc catalog |
| Recurrence | Same fault repeating = degradation, not a one-off. | QUADRON ERROR HISTORY |
| Reshuffle load | Excess reshuffles vs fleet = added stress. | QUADRON CYCLES (RESHUFFLING/TOTAL) |
| Peer deviation | Robust z-score of errors/Mcycle vs the fleet median. | fleet of 124 shuttles |
| Current status | Live errors, SHUTTLE_PICK_ERROR recurrence, and active alerts. | Daily Shuttle Errors, Bad Tracker, Quadron Alerts |

Formulas    errors_per_mcycle = error_count / total_cycles × 1,000,000         reshuffle_share = RESHUFFLING / (PUTAWAY+PICKING+RESHUFFLING)         RUL (trend) = cycles_to_critical / cycle_accrual_rate(cycles per hour)

How a verdict is reached:  (1) Anchor the error window to the latest available data, then count this shuttle's faults.  (2) Normalise by cumulative cycles → errors per million cycles (epc).  (3) Start at health 100 and subtract capped penalties: peer-relative epc, absolute epc, severity, mechanical share, recurrence, fault diversity, reshuff….  (4) Map the score to a tier: ok ≥85, watch 65–85, warn 40–65, critical <40.  (5) Estimate time-to-maintenance: cold-start → a coarse band by tier (low confidence); trend (≥5 snapshots) → fit health vs cumulative cycles for cycles….  (6) Attribute root cause: rank the contributing penalties and name the dominant fault.

3.  Conveyor       zone · 6 units

Each conveyor zone is scored from how backed-up it runs. A healthy belt clears totes (queue near or below its limit); a worn/jamming belt, motor, or diverter lets the queue build above the limit, spike to extreme peaks, and back up into its buffer.

Signals (features)

| Signal | What it tells us | Source |
| --- | --- | --- |
| Congestion (actual/limit) | Queue depth vs the zone's limit over the window — the core signal. | Conveyor Zone Count |
| Severe saturation | Share of time the queue runs ≥ the severe ratio (default 1.5× limit). | Conveyor Zone Count |
| Peak backup | Worst spike (max actual/limit) — extreme stalls. | Conveyor Zone Count |
| Buffer fill | Buffer filling means downstream isn't clearing — a stronger jam sign. | Conveyor Zone Count (buffer_*) |
| Peer deviation | Robust z-score of mean congestion vs peer zones. | the 6 zones |

Formulas    congestion = conveyor_actual_count / conveyor_limit_count         severe_saturation_share = fraction of samples with congestion ≥ 1.5

How a verdict is reached:  (1) Pull each zone's queue (conveyor_actual) and limit (conveyor_limit) over the window.  (2) Compute mean/peak/p90 congestion = actual ÷ limit, the severe-saturation share, and buffer fill.  (3) Start at health 100 and subtract capped penalties: congestion above 1.0×, severe-saturation share, peak above the reference, buffer fill, and peer-r….  (4) Map the score to a tier: ok ≥85, watch 65–85, warn 40–65, critical <40.  (5) Estimate time-to-maintenance: cold-start → coarse band by tier; trend (≥5 snapshots) → project the zone's health trajectory over time (higher confid….  (6) Attribute root cause: rank the contributing penalties and describe the backup.

4.  Tracker / Position-Sensor       position_sensor · 56 units

Each component is a grid LOCATION (e.g. aisle_03_bt_10) — the fixed position sensor / tracker reader installed at that cell.

Signals (features)

| Signal | What it tells us | Source |
| --- | --- | --- |
| Cluster size | How many totes are currently mislocated at this grid location (the core signal). | Bad Tracker Diagnosis #2 |
| Recency (active vs stale) | Totes stuck recently (within the window) weigh more than long-abandoned ones. | Bad Tracker Diagnosis #2 (created_time) |
| Cross-run recurrence | How many prior PdM runs flagged this same location — the longitudinal signal. | the accumulated store |
| Robot breadth | Many distinct shuttles failing at one location => the position is the common cause. | Bad Tracker Diagnosis #2 (shuttle_id/lift_id) |
| Peer deviation | Robust z-score of this location's cluster size vs peer locations. | all bad locations |

Formulas    bad_count = count of mislocated totes currently at the location         recurrence_runs = number of prior PdM runs that flagged this location

How a verdict is reached:  (1) Fetch the current bad-tracker set (one row per mislocated tote: tracker tag, location, created_time, the shuttle/lift that errored on it).  (2) Group by grid location and measure the cluster: total stuck totes, how many are recent, distinct shuttles affected, lift involvement, and age.  (3) Read this location's history from the store to count cross-run recurrence.  (4) Start at health 100 and subtract capped penalties: cluster size, recent cluster, recurrence across runs, multiple shuttles, lift-in-ERROR, and peer-….  (5) Map the score to a tier: ok ≥85, watch 65–85, warn 40–65, critical <40.  (6) Estimate time-to-maintenance: cold-start => coarse band by tier; trend (≥5 runs) => project the location's health trajectory over time (higher confi….  (7) Attribute root cause and raise cross-module flags (one shuttle dominating => Shuttle; lift in ERROR => Lift).

5.  Gate / Door-Actuator       gate · 52 units

Each component is a physical GATE (e.g. aisle_02_level_01_FG — the front-gate actuator at aisle 2, level 1).

Signals (features)

| Signal | What it tells us | Source |
| --- | --- | --- |
| Stuck latency | Minutes a non-closed gate has been stuck (from gate.updated_timestamp) beyond a short grace — the actuator response-latency signal. | Quadron Alerts #2 (gate messages) |
| Mid-actuation | Caught in OPEN REQUEST INITIATED — an open was issued but the gate has not reached OPEN. | Quadron-gate-status #2 (status) |
| Persistence | How many consecutive PdM runs the gate has stayed non-closed (not returning to CLOSED). | the accumulated store |
| Stuck recurrence | How many prior runs this gate was stuck — repeated actuator hesitation over time. | the accumulated store |
| Non-closed rate & peer deviation | Fraction of runs the gate is non-closed, and its robust z-score vs peer gates (once enough history exists). | the accumulated store + all 52 gates |

Formulas    stuck_excess_minutes = max(stuck_minutes - grace, 0)         non_closed_rate = prior runs non-closed / runs observed         consecutive_non_closed = consecutive most-recent runs (incl. now) with status != CLOSED

How a verdict is reached:  (1) Fetch the current state of all 52 gates (id, status, aisle) — a current-state panel.  (2) For any non-closed gate, read its stuck-minutes from the Quadron Alerts message (response latency).  (3) Read this gate's history from the store: consecutive non-closed runs, prior stuck runs, non-closed rate.  (4) Start at health 100 and subtract capped penalties: stuck latency, mid-actuation, consecutive persistence, stuck recurrence, non-closed rate, and pee….  (5) Map the score to a tier: ok >=85, watch 65-85, warn 40-65, critical <40.  (6) Estimate time-to-maintenance: cold-start => a coarse band by tier; trend (>=5 runs) => project the gate's health trajectory over time (higher confid….  (7) Attribute root cause and raise a cross-module flag when a whole aisle's gates are non-closed at once (possible zone-controller / comms common cause).

6.  Bin / Tote-Mechanical       bin_location · 41 units

Each component is a physical bin LOCATION (slot address like 001-14-1-119-1-02 = Aisle-Level-Rack-Location-Deep). A 'bin block' (tote tilt) is a tote that won't seat / is stuck at a slot.

Signals (features)

| Signal | What it tells us | Source |
| --- | --- | --- |
| Block-age | How long the tote has stayed blocked/unresolved at this slot — a stuck block, not a transient. | Bin blocked / tote-tilted #2 (blockedTime) |
| Current cluster | How many totes are blocked at this same slot right now. | Bin blocked / tote-tilted #2 |
| Historical block frequency | How many times this slot blocked in the historical log — a chronic-slot fingerprint. | Bin Block History #2 (frozen log) |
| Cross-run recurrence | How many prior PdM runs flagged this same slot blocked — the longitudinal signal. | the accumulated store |
| Peer deviation | Robust z-score of this slot's block-age vs peer blocked slots. | all currently-blocked slots |

Formulas    block_age_hours = max(blockedTime) − this block's blockedTime (hours)         historical_block_count = occurrences of this slot as SOURCE in the frozen block log         recurrence_runs = number of prior PdM runs that flagged this slot blocked

How a verdict is reached:  (1) Fetch the current set of blocked bins (bin_blocked status=0) and dedupe partition rows.  (2) Group by slot location and measure the block: how long it has been blocked (age), how many totes are blocked there now, distinct containers, aisle/l….  (3) Look up the slot's historical block frequency (frozen Bin Block History log) and read its history from the store for cross-run recurrence.  (4) Start at health 100 and subtract capped penalties: blocked-now (base), block-age, current cluster, historical chronic-slot frequency, cross-run recu….  (5) Map the score to a tier: ok >=85, watch 65-85, warn 40-65, critical <40.  (6) Estimate time-to-maintenance: cold-start => a coarse band by tier; trend (>=5 runs) => project the slot's health trajectory over time (higher confid….  (7) Attribute root cause and raise a cross-module flag when many blocks concentrate on one aisle (that aisle's shuttle may be mis-seating totes → Shuttl….

7.  GTP Station + Scanner       station/scanner · 325 units

This module scores two physical component types. A SCANNER (barcode scan device) is scored from its misread rate = NoRead / (Read + NoRead): a healthy scanner reads nearly every barcode (fleet median 0.3% misread), while a dirty/failing/mis-aimed scanner's no-read rate climbs.

Signals (features)

| Signal | What it tells us | Source |
| --- | --- | --- |
| Scanner misread rate | NoReadCount/(ReadCount+NoReadCount) per scanner — the core scanner-degradation signal. | GTP Scanner logs #8 (Read/NoRead) |
| Scan volume | Usage per scanner — scales the misread penalty + confidence (few scans = noisy rate). | GTP Scanner logs #8 total + #4 hits |
| Scanner peer deviation | Robust z of misread% vs peer scanners with enough volume (within-snapshot). | the scanner fleet |
| Station discrepancy rate | Per-station pick-verification discrepancies/day (EMPTY_SUPPLY_CONTAINER_CONFIRM / SHORT). | Discrepancy Report Events #2 (verification_events) |
| Station peer deviation | Robust z of discrepancies/day vs peer stations — the dominant station penalty. | the verifying stations |
| Active/Inactive status | Context (many stations legitimately Inactive) + a low-weight offline-persistence signal from the store. | GTP Stations #2 (active_status) |
| Cross-run recurrence / trend | Prior runs a scanner/station read elevated; the health trajectory over runs (trend RUL). | the accumulated store |

Formulas    misread_rate = NoReadCount / (ReadCount + NoReadCount)         volume_factor = min(1, total_scans / min_volume_full)         discrepancy_per_day = discrepancy_count / window_days

How a verdict is reached:  (1) SCANNER: pull per-scanner ReadCount/NoReadCount over the window; misread% = NoRead/(Read+NoRead).  (2) SCANNER: start at 100 and subtract capped penalties — misread% (scaled by scan volume), peer-z vs the fleet, and cross-run recurrence (prior runs el….  (3) STATION: count per-station discrepancies over the window -> discrepancies/day; read active_status.  (4) STATION: start at 100 and subtract capped penalties — peer-z of discrepancies/day (dominant), very-high absolute rate, cross-run recurrence, and con….  (5) Map the score to a tier: ok >=85, watch 65-85, warn 40-65, critical <40.  (6) Estimate time-to-maintenance: cold-start => a coarse band by tier; trend (>=5 runs) => project the component's health trajectory over time (higher c….  (7) Cross-link a flagged station to its flagged slot scanner (GS<NN>-SL<NN>) as a same-cause corroboration.

8.  Decant Station + Scanner       station/scanner · 19 units

This module scores two physical component types. A SCANNER (decant/compaction-line scan device) is scored from its misread rate = NoRead / (Read + NoRead): a healthy scanner reads nearly every barcode (decant diverters 0.01-0.17% misread), while a dirty/failing/mis-aimed scanner's no-read rate climbs (both compaction scanners….

Signals (features)

| Signal | What it tells us | Source |
| --- | --- | --- |
| Scanner misread rate | NoReadCount/(ReadCount+NoReadCount) per decant/compaction device — the core, live scanner-degradation signal. | GTP Scanner logs #8 (Read/NoRead), filtered to decant/compaction |
| Scan volume | Scans per device — scales the misread penalty + confidence (few scans = noisy rate). | GTP Scanner logs #8 total |
| Scanner peer deviation | Robust z of misread% vs peer decant devices with enough volume (gated by a minimum misread). | the decant scanner fleet (9 devices) |
| Station active/inactive | Context (a station may be unstaffed, not broken) + a low-weight offline-persistence signal from the store. | Decanting station report #2 (active_status) |
| Station throughput | Per-station decanted cartons -> detects idle-while-active (Active + 0 cartons while the line is busy); low throughput alone is NOT penalized. | StationWise Decanted Cartons Count #2 (carton_count, windowed) |
| Cross-run recurrence / trend | Prior runs a scanner read elevated / a station stayed Inactive or idle-while-active; the health trajectory over runs (trend RUL). | the accumulated store |

Formulas    misread_rate = NoReadCount / (ReadCount + NoReadCount)         volume_factor = min(1, total_scans / min_volume_full)         idle_while_active = is_active AND carton_count <= idle_floor AND line_total_cartons >= line_busy_min

How a verdict is reached:  (1) SCANNER: pull per-device ReadCount/NoReadCount over the window (decant/compaction only); misread% = NoRead/(Read+NoRead).  (2) SCANNER: start at 100 and subtract capped penalties — misread% (scaled by scan volume), peer-z vs the decant fleet (gated), and cross-run recurrence….  (3) STATION: read active_status + per-station decanted-carton count; mark idle-while-active if Active + 0 cartons while the whole line is busy.  (4) STATION: start at 100 and subtract only cross-run penalties — consecutive-Inactive persistence and consecutive idle-while-active persistence (a sing….  (5) Map the score to a tier: ok >=85, watch 65-85, warn 40-65, critical <40.  (6) Estimate time-to-maintenance: cold-start => a coarse band by tier; trend (>=5 runs) => project the component's health trajectory over time (higher c….  (7) There is no 1:1 scanner<->station device mapping for decant (aisle diverters vs operator stations), so only a LINE-LEVEL corroboration note is added….

9.  Network / Comms       network_link · 124 units

This module scores the per-shuttle COMMS LINK — the wireless channel between the controller and each shuttle (124 links, keyed by shuttle_id). The signal is network downtime% = 100 - uptime%, where uptime% comes from Quadron Network status: the fraction of window time each shuttle spent in a SHUTTLE_NETWORK_STATUS disconnect.

Signals (features)

| Signal | What it tells us | Source |
| --- | --- | --- |
| Network downtime% | 100 - uptime% per shuttle link over the window — the core comms-degradation signal. | Quadron Network status #4 (windowed, ${Date}=window start) |
| Peer deviation | Robust z of downtime% vs peer links (within-snapshot), gated by a minimum absolute downtime. | the shuttle-link fleet (124) |
| Today recency spike | Today's downtime% above a floor AND worse than the window average — the link is degrading NOW. | Quadron Network status #2 (since midnight today) |
| Aisle clustering | Downtime clustering on one aisle -> a candidate aisle AP/controller common cause (cross-feature). | per-aisle mean downtime |
| Cross-run recurrence / trend | Prior runs a link's downtime% was elevated; the health trajectory over runs (trend RUL). | the accumulated store |

Formulas    uptime_pct = (1 - SUM(disconnect_seconds) / elapsed_seconds) * 100  (SHUTTLE_NETWORK_STATUS)         downtime_pct = 100 - uptime_pct         today_delta = today_downtime_pct - window_downtime_pct  (>0 = degrading now)

How a verdict is reached:  (1) Pull per-shuttle uptime% over the window (#4 with ${Date}=window start); downtime% = 100 - uptime%.  (2) Join today's uptime% (#2) by shuttle_id to detect a link worse TODAY than its window average.  (3) Start at 100 and subtract capped penalties — absolute downtime above the fleet floor, peer-z vs the fleet (gated), a today-vs-window recency spike,….  (4) Map the score to a tier: ok >=85, watch 65-85, warn 40-65, critical <40.  (5) Estimate time-to-maintenance: cold-start => a coarse band by tier; trend (>=5 runs) => project the link's health trajectory over time (higher confid….  (6) Cross-link a flagged link to its SHUTTLE (comms drops precede pick errors) and, when downtime clusters on an aisle, raise an aisle AP/controller fla….

10.  Controller / Compute       compute_node · 1 units

This module scores the controller COMPUTE NODE(S) — a single node this snapshot, the SQL/DBA database-controller server ('db_controller'). The signal is CPU utilization% = 100 - cpu_idle (from CPU Stats' getCPUDetails proc), with the SQL Server's CPU share (cpu_sql) as context.

Signals (features)

| Signal | What it tells us | Source |
| --- | --- | --- |
| CPU utilization% | 100 - cpu_idle per node — the core compute-saturation signal (less idle = less headroom). | CPU Stats #17 (getCPUDetails: cpu_idle) |
| SQL CPU share | The SQL Server's share of CPU — context (a DB-controller is expected to be SQL-heavy). | CPU Stats #17 (cpu_sql) |
| Sustained-high | Consecutive recent runs with utilization% >= the high threshold — persistent saturation, not a spike. | the accumulated store |
| Trend | The node's health trajectory over runs (rising CPU -> falling health -> projected RUL). | the accumulated store |

Formulas    utilization_pct = 100 - cpu_idle         sql_share = cpu_sql / utilization_pct

How a verdict is reached:  (1) Read the current CPU snapshot (cpu_idle, cpu_sql); utilization% = 100 - cpu_idle; sql_share = cpu_sql / utilization.  (2) Start at 100 and subtract capped penalties — utilization above the saturation floor, and consecutive-run persistence above the high threshold (store….  (3) Map the score to a tier: ok >=85, watch 65-85, warn 40-65, critical <40.  (4) Estimate time-to-maintenance: cold-start => a coarse band by tier (tighter than event modules, since saturation escalates fast); trend (>=5 runs) =>….  (5) When the node is saturated (warn or worse), raise a system-wide 'meta' cross-flag: a starved controller slows every robot — the chain the meta-modul….

11.  System-Wide Anomaly (Meta)       incident_scope · 7 units

This is the meta-module: it does NOT read Grafana. It reads the PdM store — the latest scored component of every other module and each one's rca cross-module flags — and correlates them into compound-risk incidents.

Signals (features)

| Signal | What it tells us | Source |
| --- | --- | --- |
| Breadth (co-occurrence) | >=2 modules flagged on the same aisle/scope = a compound incident (1 = the module's own problem). | store: distinct modules flagged in the scope |
| Realized causal chain | An edge counts only when a flagged member names a target module that is ALSO flagged here (e.g. network->shuttle). | store: rca.cross_module_flags of flagged members |
| Severity | Amplifies a compound incident (applied only when breadth >= 2 — never manufactures one from a lone module). | worst flagged tier in the scope |
| Controller trigger + aisle breadth | A saturated controller is a system incident on its own; many simultaneously-compound aisles = a systemic common cause. | system scope |
| Persistence | Consecutive prior meta runs this scope was compound -> a sustained (not transient) compound incident. | the accumulated meta store |

Formulas    breadth = count(distinct modules with a flagged component in the scope)         chain_edge = flagged member m -> target T iff T in m.rca.cross_module_flags AND T is also flagged in the scope         compound_incident = breadth >= 2

How a verdict is reached:  (1) Read the latest scored component of every other module from the store (excluding meta itself).  (2) Bucket each component into its scope: its ASRS aisle (metrics.aisle) or the 'system' scope.  (3) For each scope compute breadth (distinct flagged modules), worst tier, and realized chain edges (a flagged member -> a flagged target module named i….  (4) Start at 100 and subtract capped penalties — breadth (beyond the first module), severity (only if >=2 modules), chain edges, persistence; the system….  (5) Map the score to a tier: ok >=85, watch 65-85, warn 40-65, critical <40 — ranked worst-first as incidents.  (6) Estimate time-to-maintenance: cold-start => a coarse band by tier; trend (>=5 runs) => project the scope's compound-risk trajectory over accumulated….

6  Current System State (live data)

The snapshot below is computed from the most recent scored run of the live fleet. The donut shows how the monitored components split across the four risk tiers; the table lists the specific units with the lowest health for the maintenance team to review first. These figures update automatically every time a PdM run completes.

|  | Across 771 monitored components the fleet averages 90/100 health. 22 critical and 34 warn components are surfaced for attention; the rest sit in watch/ok. Top at-risk components Component; Module; Health. aisle_04_inbound_lift_02; Lift; 0. QD_Shuttle_03_06; Shuttle; 0. QD_Shuttle_03_13; Shuttle; 0. aisle_04_outbound_lift_01; Lift; 1. aisle_04; System-Wide Anomaly (Meta); 4. |
| --- | --- |

Note: all components are currently in the cold-start regime — the store is early in its accumulation. As scheduled runs continue, confidence and trend-based RUL sharpen automatically; the Meta module already flags the aisles carrying compound risk.

7  This Week's Progress

| Deliverable | Status | What it means |
| --- | --- | --- |
| Graphical Overview analytics tab | ✓ Delivered | New tab on the Overview page: KPI row + 7 dependency-free SVG charts (fleet trend, status donut, per-module risk, score distribution, aisle×module heatmap, top at-risk, time-to-maintenance). |
| Single CSV 'database' store | ✓ Delivered | Consolidated all persistence into one database/ folder (store · analytics · raw · archive · exports); migrated live history into it. |
| Raw data capture per run | ✓ Delivered | Every run now snapshots the raw fetched Grafana data (gzipped CSV per panel) — full audit trail; nothing is discarded. |
| Analytics / EDA-ML datasets | ✓ Delivered | Builder emits tidy time-series + per-module feature matrices + data dictionary for future trend analysis, EDA and ML. |
| Dockerisation + deploy guide | ✓ Delivered | One-container image (dashboard + automation) with host-mounted data; step-by-step LAN deployment guide added to the README. |
| Correctness hardening | ✓ Delivered | Adversarial multi-agent code review; fixed 3 confirmed defects (window-unit parsing, TTM boundary, module sort) and a missing PyYAML dependency that would break fresh installs. |
| Documentation & tests | ✓ Delivered | Refreshed all docs + rebuilt the Word notebook; automated test suite expanded to 36 (all passing). |

8  Data Store & Deployment

CSV-only, analysis-ready

Storage is CSV-only (MySQL designed but dormant behind a permission gate). Everything lives in one database/ folder: store/ (the live longitudinal tables — one row per component per run), raw/ (per-run gzipped snapshots of the exact fetched data), analytics/ (flat, tidy time-series + per-module feature matrices ready for pandas / scikit-learn), plus archive/ and exports/. A data dictionary ships with it. All feature and root-cause data is kept as JSON so future ML/analytics never needs a schema migration.

| database/ folder | Contents |
| --- | --- |
| store/ | Live longitudinal tables — one row per component per run (the health history). |
| raw/ | Per-run gzipped snapshots of the exact fetched Grafana data (full audit trail). |
| analytics/ | Flat, tidy time-series + per-module feature matrices — ready for EDA / ML. |
| archive/ · exports/ | Aged-out rows and one-off CSV / JSON / Excel exports. |

One-container delivery

The system is packaged as a single Docker container (dashboard + automation) with the database and logs bind-mounted to the host for easy backup. It binds the LAN and is reached at http://<host-ip>:8800; automation runs inside the container independent of any browser. A step-by-step deployment guide (build, run, firewall, operations) is in the README for installation on the target plant PC.

9  Outlook & Next Steps

Accumulate history — keep scheduled runs going so components move from cold-start to trend, unlocking sharper RUL and higher-confidence predictions.

MySQL when provisioned — flip one flag and run a one-command migration; no application code changes (the storage layer is already abstracted).

Operator feedback loop — optional 'mark maintenance done' acknowledgements to annotate flags and reset baselines (never drives detection).

Leverage the raw/analytics datasets — the newly-captured raw data and EDA/ML extracts open the door to learned failure models as labelled outcomes accrue.